## Slide 1
Group 15 (Kanban-Gang)
Case Study Presentation

## Slide 2: Team Members and Rotation Groups
Rotation Groups
    Database
    Front-End React Application
    OCP Deployment
    Datagen and DAO
    Web Server
Roles Assumed
    Scum Master – James
    Product Owner – Reuben
    Development Team – Iuliia, Alex, Amy, Inan, Reuben, James
Iuliia Semchenkova
    James Brancale
    Li Chern (Amy) Yap
    Reuben Hughes
    Inan Yigen
    Alexander Davydov

## Slide 3: Our Agile Approach
Daily Communication
    Daily Stand-Up (2x)
    Daily Retrospective Session (2x)
    Daily Reviews
Organisation & Coordination
    Physical Kanban Board using sticky notes
Continuous Improvement
    Test Driven Development (TDD)
    Pair Programming
    Group Rotations

## Slide 4: Our Technical Architecture
Rationale:
  We chose the Four-Tier Architecture
  The DAO tier is responsible for the data collection from and storage to the database
  The Datagen and the DAO are in the same container
  Web React handles user requests
  Web Server does processing of the requests and business logic

## Slide 5: Elements Accomplished
Architecture
React Application
Deploy MySQL
Database Queries
Meeting MVP requirements
Login Page
OCP Environment
Datagen and DAO
Processing User Events
User Requirements
Determined Type 1 Architecture
Encapsulate components with Flask
Connect Containers
Usability testing
Meeting with Product Owner
Accept Data
Display Reports
Communicating with Database
Develop SQL Queries
Processing User Events
Returning requested data
Deploy Datagen
Deploy React App
Accepting User Events

## Slide 6: OCP Demo

## Slide 7: Lessons Learnt
Hold more frequent meetings with the Product Owner for feedback
The fine balance between the intricate details and the project-wide goal
Take advantage of the community of project teams for guidance/help
Be open to new challenges and technologies